|  |  |  |
| --- | --- | --- |
| Task | Assigned to | Est. Time |
| Database Business Rules | All | 1.5 |
| Database ER Diagram | All | 2 |
| Database Create Tables | JC | 1 |
| Database DCL Scripts | All | .5 |
| Attach SD Card Shield | DS | .25 |
| Functional Architecture | CD | 1 |
| BiWeekly Status Report | TV | .1 |
| Logical Architecture | TV & CD | 4 |
| Class Diagram | TV & DS | 6 |
| Store Sensor Data on SD | JC&CD | 6 |
| Business Case p4 | DS | 6 |
| Business Case p3 | CD |  |
| Cost Estimation | DS | 3 |
| Read TGS2620 Manual | TV | 2 |
| Update Gantt Chart | DS | .5 |