|  |  |  |
| --- | --- | --- |
| Task | Assigned to | Est. Time |
| BiWeekly Status Report | JC | .1 |
| Store Sensor Data on SD | JC&CD | 6 |
| Business Case p4 | DS | 6 |
| Business Case p3 | CD | 3 |
| Cost Estimation | CD | .5 |
| Update Gantt Chart | DS | .5 |
| Read Sensor Data | DS | 6 |
| Setup Web Host | JC | 10 |
| Connect DB to Web App | TV | 2 |
| Logical Architecture | TEAM | 2 |